1. **What did your group accomplish in the past week?**

Developers have been working in the microcontroller to add more sensors and in the native android app, to create the visual interface.

Designers are working in a simpler version of the UI for the native app, researching ways to reach our target audience in the social medias and working in user experience with kids.

1. **What will your group be working on this coming week?**

We’ll mock data from sensors to enable data consumption through the app. Also, we’ll develop an interface based on stock android material design to speed up testing.

Designers will keep working in the user interface, now focusing on few screens and start to work on the layout of the landing page. We’ll do some testing on the social media channels as well.

1. **Any issues preventing you from completing your work this week?**

The workload for some courses with less credits is too big, preventing the members to work in the capstone. We talked with Jason about it and meanwhile, we’ll use some days of the spring brake to catch up.