1. **What did your group accomplish in the past week?**

The soil moisture sensor is integrated in the microcontroller and is uploading data. A webview was created on the native app, as the designers will create an html/css interface. The webview still need work to properly work.

Designers worked on the creation of a landing page and the simplification of the interface. We conducted a study to define social media channels and started to develop social media profiles.

1. **What will your group be working on this coming week?**

We’ll refine data collected by the sensors and improve API end-points. If the receive the light sensor, we’ll work on its integration. Also, we’ll try to improve webview capabilities.

Designers will keep working in the landing page and develop assets needed to create the posts on social media. We’ll keep designing the remaining screens and work towards a functional demo for the next week.

1. **Any issues preventing you from completing your work this week?**

The week break will limit features present on the demo as one of the developers will be travelling.